PROJECT G Agentforce Use Case Discovery Salesforce DHOS · First Three Agentforce Implementations · Full BA Requirements

Spectrum.Life ¦ AI Transformation Partner Portfolio ¦ Naveen Rao V ¦ April 2026

| Agent 1 Clinical Triage Routing 400-600 min/day recovered | Agent 2 HR Onboarding 70% admin reduction | Agent 3 Sales Renewal 90-day earlier risk ID |
| --- | --- | --- |

This document defines Spectrum.Life's first three Agentforce use cases — scoped to full BA requirements specification. It provides everything needed to brief a Salesforce developer or implementation partner and say: build this.

Section 1 — What Is Agentforce (BA Framing)

| Capability | Salesforce Flow | Agentforce Agent |
| --- | --- | --- |
| Trigger | Specific event only | Event, schedule, or natural language |
| Decision making | Rules-based only | Rules + AI reasoning |
| Multi-step coordination | Linear — fixed path | Dynamic — adapts based on context |
| Language understanding | None | Full — reads and interprets text |
| Human handoff | Manual escalation only | Intelligent — knows when to involve human |
| Connected systems | Salesforce objects only | Salesforce + external APIs + Claude |

How Claude Fits as the Language Intelligence Layer

Agentforce handles orchestration — what happens, when, in what sequence, with what data. Claude handles language — reading unstructured text, generating drafts, summarising context, classifying intent. Together they form a complete intelligent workflow.

AGENTFORCE AGENT TRIGGER → OBSERVE → REASON → ACT → HUMAN REVIEW ↕ CLAUDE API — Language Intelligence Layer Classify · Draft · Summarise · Score · Generate ↕ SALESFORCE DHOS — Data Layer Contacts · Cases · Accounts · Employee records · Utilisation data ↕ HUMAN REVIEW LAYER All clinical and financial outputs reviewed before action is taken

BA Positioning Note

This document defines what each agent needs to do, why, and how it should behave. It does not specify Salesforce configuration steps, Flow builder settings, or developer-level implementation details. The BA owns the requirements. The Salesforce developer or implementation partner owns the configuration.

Section 2 — Agentforce Opportunity Map

| Department | Potential Use Cases | Priority | Sequencing Reason |
| --- | --- | --- | --- |
| Clinical / EAP | Triage routing, risk flag monitoring, session scheduling, case escalation | 🔴 First | Highest daily volume, highest pain, directly supports clinical delivery |
| HR & People | New hire onboarding, offboarding, CPD tracking, leave management | 🔴 First | 100+ hires underway, Lynda managing manually, immediate capacity need |
| Sales & Account Mgmt | Renewal management, lead qualification, client health monitoring | 🔴 First | 3,000 clients, revenue protection, direct commercial impact |
| Finance | Invoice processing, budget variance alerts, ROI reporting | 🟠 Phase 2 | Dependent on Salesforce financial data quality audit |
| Clinical Governance | Audit scheduling, compliance tracking, incident follow-up | 🟠 Phase 2 | Builds on clinical agent foundation |
| Learning & Development | CPD assignment, training completion, onboarding guides | 🟠 Phase 2 | Builds on HR agent foundation |
| Marketing | Campaign triggers, content scheduling, partner comms | 🟡 Phase 3 | Lower urgency relative to clinical and commercial priorities |
| Product & Technology | Bug triage, release comms, support ticket classification | 🟡 Phase 3 | Requires technical Salesforce objects not yet in scope |

Section 3 — Use Case 1: Clinical Triage Routing Agent

| Agent 1 Clinical / EAP Operations | Clinical Triage Routing Agent Problem: 8-12 min of pre-clinical admin per intake before any clinical work begins Impact: 400-600 minutes of clinical admin time recovered per day across the triage team |
| --- | --- |

Problem Statement

When a member contacts Spectrum.Life via any channel, a Case Manager must manually read the contact, assess urgency, check availability, route the contact, and begin populating the intake form. At 50+ intakes per day, this represents 400-600 minutes of pre-clinical admin daily — keeping qualified psychotherapists away from the members who need them.

As-Is vs To-Be Process

| Step | As-Is (Manual) | To-Be (Agent 1) |
| --- | --- | --- |
| Contact arrives | Lands in shared inbox — manually read by Case Manager | Salesforce record created — Agent triggered automatically |
| Urgency assessment | Manual judgement — inconsistent, time-consuming | Claude classifies: Critical / Urgent / Routine / Admin with confidence score |
| Context summary | Case Manager searches member history manually | Claude generates 2-sentence summary from member history in DHOS |
| Routing | Case Manager checks colleague availability manually — calls/messages | Agent checks real-time calendar, applies routing rules, assigns automatically |
| Intake pre-population | Partially done from memory — inconsistent, 5-8 min | Agent pre-populates 8+ fields from existing DHOS member record |
| Member acknowledgement | Manual — written from scratch | Claude drafts acknowledgement — Case Manager reviews and approves before sending |
| Total pre-clinical time | 8-12 minutes | Under 3 minutes — Case Manager reviews rather than does |

Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| CTR-FR-001 | Agent triggers within 60 seconds of new Awaiting Triage contact record | Must Have |
| CTR-FR-002 | Urgency classified as Critical/Urgent/Routine/Admin using Claude — with confidence score | Must Have |
| CTR-FR-003 | Real-time Case Manager availability checked from Salesforce calendar before routing | Must Have |
| CTR-FR-004 | Minimum 8 intake form fields pre-populated from existing DHOS member record | Must Have |
| CTR-FR-005 | Routing task created in Salesforce assigned to Case Manager with full context | Must Have |
| CTR-FR-006 | Draft member acknowledgement generated and held for approval — never auto-sent | Must Have |
| CTR-FR-007 | Case Manager override capability — one click, override logged in Salesforce | Must Have |
| CTR-FR-008 | All agent actions logged with timestamp, action type, and data accessed | Must Have |
| CTR-FR-009 | Critical contacts escalated to senior clinician if none available within 15 min | Must Have |
| CTR-FR-010 | Operates across all channels: Phone, WhatsApp, Live Chat, Email | Must Have |
| CTR-FR-011 | Routing by clinical specialisation where member history indicates preference | Should Have |
| CTR-FR-012 | Daily routing summary to Clinical Lead — contacts, classifications, overrides | Should Have |

Success Metrics — 90 Days Post-Launch

| Metric | Baseline | Target |
| --- | --- | --- |
| Pre-clinical admin time per intake | 8-12 minutes | Under 3 minutes |
| Case Manager override rate | N/A (new) | Below 15% |
| Intake form completion at assessment start | ~40% estimated | 85%+ |
| Critical contact response time | Variable | Under 15 minutes, 100% of the time |
| Case Manager satisfaction with routing | N/A | 4+/5 in monthly pulse |

Section 4 — Use Case 2: HR Onboarding Agent

| Agent 2 HR & People Operations | HR Onboarding Orchestration Agent Problem: 100+ new hires in 18 months — manual onboarding is unsustainable at current pace Impact: 70% reduction in HR onboarding admin per hire — scalable at any hiring volume |
| --- | --- |

Problem Statement

Every new hire requires a personalised welcome pack, IT access setup, system profile creation, onboarding document generation, manager check-in scheduling, and completion tracking. All of this is currently manual, inconsistent, and taking 3-4 hours per hire from Lynda's team. At 100+ hires incoming, this is not sustainable.

As-Is vs To-Be Process

| Step | As-Is (Manual) | To-Be (Agent 2) |
| --- | --- | --- |
| Hire confirmed | HR manually creates Salesforce record | Offer Accepted status triggers agent automatically |
| Welcome communication | Manual email — inconsistent format and quality | Claude generates personalised welcome message — HR approves, agent sends |
| Onboarding pack | Manual generation — 45-60 min per hire | Claude generates personalised, role-specific pack — HR approves in one click |
| IT access request | Manual email to IT team — often delayed | Agent sends structured IT request with role-specific system requirements |
| Salesforce profile | Manual setup — fields often incomplete | Agent creates complete profile with all required DHOS fields populated |
| Manager check-ins | Ad hoc — often forgotten | Agent schedules reminders at Day 3, Week 1, Week 2, Month 1 automatically |
| Completion tracking | Manual spreadsheet — unreliable | Agent monitors checklist in Salesforce, escalates incomplete items 3 days before start |
| Total HR time per hire | 3-4 hours | Under 45 minutes — review and approve, not create from scratch |

Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| OB-FR-001 | Agent triggers within 1 hour of Offer Accepted status on employee record | Must Have |
| OB-FR-002 | Personalised welcome message generated using Claude — name, role, manager, start date incorporated | Must Have |
| OB-FR-003 | Personalised onboarding pack generated — role-specific content from Salesforce data | Must Have |
| OB-FR-004 | Complete Salesforce employee profile created with all required fields for DHOS access | Must Have |
| OB-FR-005 | IT access request sent with correct system requirements based on department and role mapping | Must Have |
| OB-FR-006 | Full onboarding task checklist created in Salesforce — assigned to manager and HR | Must Have |
| OB-FR-007 | Manager check-in reminders scheduled at Day 3, Week 1, Week 2, and Month 1 | Must Have |
| OB-FR-008 | New hire assigned to correct role-specific Claude Project based on department mapping | Must Have |
| OB-FR-009 | Incomplete task escalation fires 3 days before start date | Must Have |
| OB-FR-010 | All Claude-generated content held for HR approval before sending — never auto-sent | Must Have |
| OB-FR-011 | Weekly onboarding pipeline report for Lynda — hires in progress, completion status | Should Have |
| OB-FR-012 | Supports remote, hybrid, Dublin, and London onboarding variations | Should Have |

Success Metrics — 90 Days Post-Launch

| Metric | Baseline | Target |
| --- | --- | --- |
| HR admin time per new hire | 3-4 hours | Under 45 minutes |
| Onboarding pack consistency | Variable quality | 100% — same structure, personalised content |
| IT access ready on Day 1 | ~70% estimated | 95%+ |
| Manager check-in completion rate | Variable | 80%+ tracked in Salesforce |
| New hire Day 1 satisfaction | Not currently measured | 4+/5 |

Section 5 — Use Case 3: Sales Renewal Agent

| Agent 3 Sales & Account Management | Sales Renewal Intelligence Agent Problem: At-risk renewals identified too late — renewal management is reactive not proactive Impact: 90-day earlier identification of at-risk accounts. 5% renewal improvement = €1.25M protected annually |
| --- | --- |

Problem Statement

Spectrum.Life manages 3,000 corporate clients. Renewals are managed reactively — account managers identify at-risk accounts too late, proposal drafting takes 2-3 hours per proposal, and there is no systematic early warning system in the Salesforce DHOS. A 5% improvement in renewal rate at €25M revenue protects €1.25M annually.

Renewal Risk Scoring Model

| Data Input | Weight | Signal |
| --- | --- | --- |
| EAP utilisation rate vs benchmark | High | Low utilisation = members not engaging = client may not see value |
| Days since last Account Manager contact | High | Relationship gap = renewal risk |
| NPS score trend | High | Declining NPS = dissatisfaction signal |
| Support ticket volume and resolution time | Medium | High unresolved tickets = operational friction |
| Invoice payment history | Medium | Late payments = budget pressure signal |
| Contract end date proximity | Medium | Urgency multiplier — all other factors weighted higher closer to end date |

Risk tiers: Score 0-39 = Monitor (90+ days) · Score 40-69 = Amber Alert (60 days) · Score 70+ = Red Alert (30 days) · Score 70+ with under 30 days = Escalate to Sales Manager

Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| REN-FR-001 | Agent runs daily at 06:00 — processes all accounts with contracts ending within 180 days | Must Have |
| REN-FR-002 | Renewal risk score (0-100) calculated using minimum 6 data inputs from Salesforce | Must Have |
| REN-FR-003 | Plain-English renewal risk narrative generated — top 3 risk factors identified | Must Have |
| REN-FR-004 | Renewal task created and assigned to Account Manager at 90-day mark | Must Have |
| REN-FR-005 | Amber alert sent to Account Manager at 60-day mark with risk score and narrative | Must Have |
| REN-FR-006 | First-draft renewal proposal generated by Claude at 60-day mark — held for AM review | Must Have |
| REN-FR-007 | Red alert sent to Account Manager AND Sales Manager at 30-day mark | Must Have |
| REN-FR-008 | High-risk accounts (70+ score, under 30 days) escalated — manager task created | Must Have |
| REN-FR-009 | Utilisation drop trigger: alert when >20% drop in 30 days regardless of contract date | Must Have |
| REN-FR-010 | Live renewal health dashboard in Salesforce — all accounts, risk scores, status | Must Have |
| REN-FR-011 | Renewal outcome logged (won/lost/reason) for model improvement | Should Have |
| REN-FR-012 | Weekly renewal pipeline summary for Sales Lead | Should Have |

Success Metrics — 90 Days Post-Launch

| Metric | Baseline | Target |
| --- | --- | --- |
| Average renewal identification lead time | ~30 days | 90+ days |
| Proposal drafting time | 2-3 hours | 30-45 minutes |
| Renewal rate improvement | Baseline established at launch | +5% vs baseline |
| At-risk accounts actioned before 30 days | ~40% estimated | 90%+ |
| Account Manager satisfaction | N/A | 4+/5 in monthly pulse |

Section 6 — Implementation Sequence

Recommended build order: Agent 2 first (HR Onboarding), then Agent 3 (Sales Renewal), then Agent 1 (Clinical Triage).

Why Agent 2 first? Fastest to implement, clearest data in Salesforce, lowest governance overhead, and delivers immediate visible impact to Lynda — building the organisational confidence needed before the clinical deployment.

| Timeline | Activity |
| --- | --- |
| Weeks 1-2 | Requirements review and Salesforce data quality audit across all three agents |
| Weeks 3-6 | Agent 2 (HR Onboarding) — build and UAT |
| Weeks 7-8 | Agent 2 live · Begin Agent 3 detailed requirements |
| Weeks 9-14 | Agent 3 (Sales Renewal) — build and UAT |
| Weeks 15-16 | Agent 3 live · Begin Agent 1 requirements + GDPR review + clinical governance sign-off |
| Weeks 17-24 | Agent 1 (Clinical Triage) — build, extended UAT, clinical governance review |
| Week 25+ | All three agents live · Monitoring, optimisation, and Phase 2 scoping begins |

Section 7 — Governance and Risk

| Risk | Agent | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| Clinical data mishandled | Agent 1 | Low | Very High | Full GDPR Article 9 review mandatory. DPA and consent mapping before any build. Zero exceptions. |
| Incorrect urgency classification causing delayed response | Agent 1 | Medium | High | Conservative classification — when in doubt classify up. Fallback to senior CM. Override always available. |
| Salesforce data quality insufficient for risk scoring | Agent 3 | Medium | Medium | Data audit before build. 6 minimum fields must be 90%+ populated before go-live. |
| Staff over-reliance on agent — stop applying judgement | All | Low | Medium | Training emphasises agent as decision support. Override rates monitored monthly. |
| Claude API downtime affecting operation | All | Low | Medium | Fallback rules defined for all agents. No single point of failure. |
| Agentforce complexity exceeds BA scope | All | Medium | Medium | BA defines requirements. Developer configures. Clear handoff point documented and respected. |

EU AI Act — Agent 1 consideration: The Clinical Triage Routing Agent may fall under the EU AI Act high-risk classification (Annex III) due to its involvement in routing health-related contacts. Legal review required before deployment. Leverage Cara's existing EU AI Act compliance framework as the baseline.

Section 8 — Success Definition: 90-Day Target State

| Dimension | 90-Day Target |
| --- | --- |
| Pre-clinical admin per intake | Under 3 minutes (from 8-12 minutes) |
| HR onboarding admin per hire | Under 45 minutes (from 3-4 hours) |
| Renewal identification lead time | 90+ days (from ~30 days) |
| Salesforce DHOS utilisation | 50%+ (from ~30%) |
| Agent-related GDPR incidents | Zero |
| Staff satisfaction across all agents | 4+/5 across all three user groups |
| Renewal rate improvement | Baseline established → +5% target |

These three agents are the foundation — not the ceiling. The architecture built here — Claude as language layer, Salesforce as data layer, human review as governance layer — scales to every subsequent Agentforce use case across Clinical Governance, Finance, and Learning & Development. The investment in getting the foundation right pays back across every agent that follows.

Document prepared by Naveen Rao V  |  AI Transformation Partner Candidate  |  April 2026  |  Portfolio: github.com/Naveenraov/ai-transformation-ba-wellbeing-platform